Business Analysis Report for Indigenous Language Preservation & Translation Hub

Version: 1.0
Prepared by: Business Analyst (with Developer, Tester, Data Analyst)
Purpose: Define capabilities, processes, requirements, personas, and backlog for an MVP that preserves NT Indigenous languages and enables assisted translation (English ↔ Kriol first; Yolŋu Matha & Arrernte with lexicon-aided suggestions) with community-led governance and consent.

Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | 09-09-2025 | Business Analyst | Initial version for MVP planning |

1) Capabilities

1.1 Platform Capabilities

Consent-aware ingestion: Upload/import text, audio, and images with consent records, custodians, licence, and access level (public / community-only / restricted).

AUSTLANG tagging & geography: Tag each item with language code, dialect/variant, place/region, topics; map view of language regions.

Archive & discovery: Browse/search by language, place, speaker/author, topic, time; map-based discovery.

Parallel text workspace: Segment, align, and gloss sentence/phrase pairs; attach notes and variants.

Assisted translation: Kriol ↔ English with lightweight NMT suggestions + human review; Yolŋu Matha & Arrernte via lexicon/phrase-table hints and rule-aided morphology; human approval required.

Role-based access & provenance: Custodian/licence banners; version history and audit trail.

Offline-first PWA: Low-bandwidth mode, local caching (read + draft edits), resume on reconnect.

Export packs: Classroom PDFs, CSV glossaries, JSON bundles; all exports respect consent/licence.

Analytics & insights: Usage, contribution, review coverage, language/region coverage, consent completeness.

1.2 Organisational & Community Capabilities

Partnerships: Elders/custodians, LAAL/CDU, libraries, schools, health services, AIATSIS/PARADISEC liaison.

Governance Board: Community-led decision rights on access, approvals, benefit-sharing.

Training: Contributor onboarding; reviewer/approver standards; cultural safety and data ethics.

2) Business Processes

Level 1 — Value Stream

Collect → Approve → Enrich → Translate/Review → Publish (per consent) → Learn → Sustain

Level 2 — Major Process Groups

Data Intake & Consent Management — Submit item + consent → verify custodianship/licence → set access level.

Cataloguing & Tagging — Apply AUSTLANG code/dialect, topics, place → quality checks.

Alignment & Translation Workflow — Segment text → align pairs → suggestions → human review → approval.

Publication & Access Control — Publish to allowed audiences per consent → version & provenance.

Community Review & Training — Feedback threads → requested changes → contributor training.

Analytics & Reporting — Coverage dashboards → quality metrics → partner reports.

Level 3 — Detailed Tasks (Intake → Publish)

Contributor logs in (2FA/SSO) and starts New Item.

Upload text/audio/images and attach consent document (or trigger consent workflow).

System validates required metadata (AUSTLANG code, custodian, licence, access level).

Curator verifies records; flags issues or approves for enrichment.

Linguist/teacher segments content; aligns sentences/phrases; adds glosses/notes.

Translator requests suggestions; edits for accuracy; labels machine output clearly.

Community reviewer (Elder/custodian) performs cultural check and final approval.

Admin publishes with correct ACL (public/community-only/restricted).

System updates provenance and audit; analytics increment coverage and quality.

3) User Personas

Elder / Custodian

Goals: Control access; ensure cultural safety.

Pain points: Past misuse, unclear permissions.

Quote: “Our stories must be shared the right way.”

Teacher / Curriculum Developer

Goals: Bilingual materials; printable packs; reliable translations.

Pain points: Scattered resources; inconsistent formats.

Quote: “Give me aligned texts I can teach tomorrow.”

Health Worker / Service Staff

Goals: Approved phrases for frontline use; offline access.

Pain points: Low coverage areas; uncertain accuracy.

Linguist / Researcher

Goals: Proper tagging (AUSTLANG), versioning, exportable data with licences.

Pain points: Provenance gaps; messy alignment.

Student / Public Learner

Goals: Discover language items; learn respectfully; save favourites.

Pain points: Hard to know what’s okay to share.

System Admin / Community Moderator

Goals: Keep data safe; enforce consent; monitor quality and access.

4) Software Requirements Specification (SRS)

4.1 Business Requirements (BR)

BR1: Consent-aware archive for NT Indigenous languages.

BR2: Community-controlled access and approvals.

BR3: Parallel text alignment and assisted translation for priority pairs.

BR4: Offline-first usage in remote areas.

BR5: AUSTLANG-based tagging and discovery.

BR6: Analytics on usage, coverage, and review quality.

BR7: Export packs (PDF/CSV/JSON) respecting consent/licences.

BR8: Full provenance, audit, and version history.

BR9: Australian privacy compliance and community ethics frameworks.

BR10: Governance model with community decision rights.

4.2 Functional Requirements (FR)

Contributor / Curator

FR1: Register/login; manage profile & affiliations.

FR2: Upload/import items with consent artefacts.

FR3: Tag items with AUSTLANG code, dialect, region, topics (mandatory on publish).

FR4: Validate metadata (required fields, duplicates, licence).

FR5: Curators can request changes; contributors can resubmit.

Translator / Reviewer

FR6: Segment and align sentences/phrases; add gloss and notes.

FR7: Generate Kriol ↔ English suggestions with confidence and ‘machine-generated’ label.

FR8: Yolŋu Matha/Arrernte lexicon/phrase hints and morphology rules.

FR9: Submit for community review; approve/reject with comments.

Admin / Governance

FR10: Role-based access control; per-item ACLs; signed URLs for restricted media.

FR11: Approve publication by audience level (public/community-only/restricted).

FR12: Audit log for all actions; version history; revert.

FR13: Manage language/dialect lists, topic taxonomy, user roles.

Public User

FR14: Browse/search by language/place/topic; consent/licence banners on items.

FR15: Save favourites; download export packs where allowed.

Analytics & Export

FR16: Dashboards: coverage, review throughput, usage.

FR17: Export PDFs/CSV/JSON respecting licences and ACLs.

4.3 Non-Functional Requirements (NFR)

NFR1 Performance: Cached browse < 300 ms; suggestion round-trip < 2 s on average.

NFR2 Availability: 99.5% during business hours; graceful degradation offline.

NFR3 Security: Encryption in transit/at rest; RBAC; per-item ACL; audit logs.

NFR4 Accessibility: WCAG 2.1 AA (keyboard, ARIA, high-contrast, large fonts).

NFR5 Privacy & Compliance: Minimal PII; Australian privacy law; data retention policy.

NFR6 Offline-First: PWA caching, IndexedDB drafts; sync conflict resolution.

NFR7 Maintainability: Modular services, API docs, test coverage ≥ 80%.

NFR8 Interoperability: CSV, JSON, PDF; AUSTLANG codes as master keys.

NFR9 Observability: Metrics, structured logs, error tracing; privacy-preserving analytics.

NFR10 Localization/UI: English UI first; roadmap for multilingual UI strings.

5) User Stories

Elder: Set who can access an item so cultural rules are respected. AC: Custodian + consent recorded; ACL enforced; audit logs.

Elder: Approve translations before they are published. AC: Publish requires ‘Custodian Approved’.

Teacher: Side-by-side Kriol ↔ English text to build lessons. AC: Aligned pairs with line numbers; export to PDF/CSV.

Teacher: Offline packs for classrooms. AC: Downloadable PDF bundle with licence notice.

Health Worker: Approved key phrases for clinical use. AC: Phrasebook shows approval badges; printable one-pager.

Linguist: Tag items with AUSTLANG codes and dialects. AC: Autocomplete; mandatory on publish.

Translator: Suggestions clearly labelled. AC: ‘Machine-generated’ label + confidence; no auto-publish.

Admin: Enforce per-item ACLs and track changes. AC: RBAC + audit + version history.

Learner: Browse by language and place with consent banners. AC: Faceted search; licence banner on items.

Data Analyst: Dashboards for coverage, review times, usage. AC: Weekly exports; filters by language/region/time.

6) Risks & Mitigations

Unclear data rights/consent → Block ingestion until consent recorded; governance board sign-off; per-item ACLs.

Low accuracy of MT for low-resource languages → Human-in-the-loop; lexicon hints; label machine output; collect parallel data.

Low bandwidth / offline contexts → PWA caching; resumable uploads; small models server-side.

Scope creep → Phase gates; MVP limited to text + Kriol suggestions.

Security/privacy incidents → Audit logs, least-privilege roles, incident response runbooks.

7) KPIs

Community: % items with consent metadata (target 100%); # custodian approvals/month.

Use: Weekly active teachers/learners; exports/downloads; time on aligned views.

Quality: Human adequacy/fluency ≥ 3.5/5; review turnaround time.

Coverage: # languages/dialects represented; regional spread of items.

Governance: Zero unauthorised access incidents.

8) Out of Scope (Phase 2+)

Speech ASR/TTS; mobile field recorder app; OCR for legacy scans; batch training UI; multilingual UI strings.